Project Charter Document

Project Name:	AI-Based Road Crack Detection & Severity Assessment System

Industry:           	Infrastructure

Department:	Data Science

Product/Process:  Object detection and classification

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Sanket Dhawade | data scientist |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 14/09/2026 |  | Document created |
| 2.0 | 19/09/2026 |  | Document updated |
| 3.0 | 26/09/2026 |  | Document updated |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 15/09/2021 End date: 05/10/2021)	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	5

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	6

7	APPROVALS	6

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the AI-Based Road Crack Detection & Severity Assessment System. It provides a clear reference for the project goals, objectives, scope, resources, work plan, timeline, risks, and expected deliverables. It also establishes a common understanding between the project team and project stakeholders regarding what will be delivered within the agreed constraints and standards..

# PROJECT EXECUTIVE SUMMARY

- Business Problem:  Automated identification and assessment of road cracks from road images

- Business Objective:  Detect cracks and classify/assess their severity using AI

- Business Constraint:

- Success Criteria:

Business Success Criteria:

  - Automatically detect and identify the four supported road crack categories from uploaded road images.

  - Display detected cracks, annotated images, confidence scores, and severity assessments.

  - Provide a simple Streamlit interface for users to upload images and review results.

  - Achieve the target detection precision of at least 85%, subject to validation using an appropriate test dataset.

  - Improve the efficiency and consistency of preliminary road crack assessment compared with manual image inspection.

  - Economic Success Criteria

- Data Collection:  Road-crack image datasets/research datasets and project data.

- Scope: Image-based road crack detection, classification and severity assessment

- Assumptions:

E.g.,Required road-crack image data will be available for model development and evaluation.  The available images will contain sufficient examples of the crack types and severity levels defined for the project.The collected/generated data can be labelled accurately for training and testing.

- Risks: E.g., Poor-quality or insufficient data may reduce model performance.

- Incorrect labels can affect model training and severity assessment.

- Under-represented classes may be detected poorly.

- Costs: Project cost – You can do assumptions by putting [number of hours * number of human resources (cadre wise) * hourly cost]

- Timeline: High level timeline of the project. E.g., Project will be for 30 to 32 days.

- Approach: ML Project Management Methodology

# PROJECT OVERVIEW

# PROJECT SCOPE

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation |
| - EDA and Descriptive Analytics | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2— Insights documentation |
| - Show case and review, Final Presentation and documentation, Handover and KT. | - Deliverable3.1 – show case and review. - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT |

## Deliverables Out of Scope

- Web Application

- Mobile App

- Cloud based deployment

## Project Duration (start date: 10/09/2026 End date: 15/10/2026)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [10/09/2026] - [15/09/2026] | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics | [20/09/2026] - [30/09/2026] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2--- Insights documentation | [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [01/10/2026] - [15/10/2026] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources and then client provided data is mapped and finally one master data will be shared by Innodatatics for further analysis.

- Dashboards and insights are mandatory.

## Project Issues – Fill it as and how project progresses.

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 |  | High |  |  |  |
| 2 |  | High |  |  |  |

## Project Risks – Identify if there are any risks that you foresee.

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | [Project Risk] | [High/Medium/Low] |  |  |
| 2 | [Project Risk] | [High/Medium/Low] |  |  |

# PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.

| Project | Description |
| --- | --- |
| [ |  |

# APPROVALS

Prepared by	_Sanket Dhawade_________________________________

Project Manager

Approved by	Sharat Chandra M____________________

Project Sponsor

__________________________________

Executive Sponsor

__________________________________

Client Sponsor